## Slide 1: Sprint Deliveries
SPRINT 1
Setup Firebase & Implementation of Database
Setup Development Environment
Start Mobile Application Layout & Navigation
Layout for Register, Log In and Log Out
SPRINT 2
Delivery of Minimum Valuable Product (MVP)
Mobile-Firebase Connection
User Authentication
Game Capable
SPRINT 3
Full Feature Functionality
Application of business constraints
Application stability

## Slide 2
Mobile Application
Firebase
Implementation
Testing
Home Controller
Document
Project Plan
Milestone 1
Milestone 2
User Profile
Registration Controller
Online Mode Controller
Offline Mode Controller
Log In Controller
Layout
Functionality
Access to DB
Layout
Functionality
Access to DB
Layout
Process Button Events
Layout
Functionality
Access to DB
Layout
Functionality
Layout
Functionality
Access to DB
Environment
Create Database
Sprint 1
Sprint 2
Sprint 3
Tic Tac Reflex Toe
Process Input
Check Internet
Process Input
Check Internet
Process Button Events
Apply Online Game Logic
Process Button Events
Apply Offline Game Logic
Check Internet
Display & Process Input
Check Internet

## Slide 3
 | Test Scenario | Expected Result | Actual Result | Conclusion
1 | Install Tic Tac Reflex Toe | Installation successful | Installation successful | PASS
2 | Install Tic Tac Reflex Toe | Installation successful Application will open and display log in | Log In page displayed | PASS

## Slide 4
 | Test Scenario | Expected Result | Actual Result | Conclusion
1 | Log In Page | Log In Page displayed with input fields for user credentials, log in button and Sign Up button | Log In Page displayed with complete input fields and complete buttons | PASS
2 | Log In without inputting credentials | App will return error informing user for missing fields | App notifies user with missing fields | PASS
3 | Log In inputting incorrect credentials | App will return error informing user for incorrect input | App notifies user of incorrect input | PASS
4 | Log In with correct credentials | Log In successful | Log In successful and will traverse to Home Page | PASS

## Slide 5
 | Test Scenario | Expected Result | Actual Result | Conclusion
1 | Click Sign Up Button from Log In Page | Register Page is displayed | Register Page is displayed | PASS
2 | Register Page complete | Register page should contain fields (username, email, password, confirm password) and buttons to save and cancel registration | User input fields and buttons are complete | PASS
3 | Press Cancel Button | User should be notified if cancel button is pressed intentionally | User is alerted on cancel action | PASS
4 | Press Save to register with incomplete fields | User will be notified on missing fields with fields highlighted | User is notified on missing fields | PASS
5 | Press Save button with complete details | Register successful, fields are cleared and page is changed to Log In Page | User is notified on successful registration and Log In Page is displayed | PASS

## Slide 6
 | Test Scenario | Expected Result | Actual Result | Conclusion
1 | On successful log in, Home Page is displayed | In home page, there are buttons for user to play online, play offline and see user details | Home page is displayed with complete buttons | PASS
2 | Click Online Mode Button | Will change display to Online Game Page | Display changed to Online Game Page | PASS
3 | Click Offline Mode Button | Will change display to Offline Game Page | Display changed to Offline Game Page | PASS
4 | Click User Profile Button | Will change display to User profile page | Display changed to User profile | PASS

## Slide 7
 | Test Scenario | Expected Result | Actual Result | Conclusion
1 | Online Game Mode displays game board | Gameboard is visible | User can see game board | PASS
2 | User makes move by tapping portion of the board | Tapping will display X/O depends what the user is assigned to | Move is placed when tapping a place in the board | PASS
3 | Opponent makes a move | Game board is updated when opponent makes a move | Game board is updated when opponent makes a move | PASS
4 | Game result is displayed when game is finished | Users are notified on game result | Users are notified on game result | PASS
 | Test Scenario | Expected Result | Actual Result | Conclusion
1 | Offline Game Mode is displayed | Gameboard is visible with button to Reset Game | Gameboard is visible with button to Reset Game | PASS
2 | Users can make a move by tapping portion of the board | Tapping will display X/O depends what the user is assigned to | Move is placed when tapping a place in the board | PASS
3 | Game result is displayed when game is finished | Users are notified on game result | Users are notified on game result | PASS

## Slide 8
 | Test Scenario | Expected Result | Actual Result | Conclusion
1 | User Profile is displayed | User profile is displayed with following fields, name, email, score and a Sign Out button | User profile is displayed with a Sign out button | PASS
2 | Clicking Sign Out button : Cancel | User will be prompted if Sign out is intentional. If not, user presses cancels and will display back user profile | On cancel, user profile is displayed back | PASS
3 | Clicking Sign Out button | User will be prompted if Sign out is intentional. If confirmed, user is signed out and Log In Page is displayed | On confirmation, user is signed out and Log in page is displayed | PASS

## Slide 9
X
O